=========== 21/07, Sprint 3 ===============

Team members present:

* Dương Trường Bình
* Nguyễn Tuấn Thanh
* Phạm Văn Minh
* Nguyễn Thị Phương Trinh
* Trần Đức Hoàng

Finished task:

* Revised use-case model, use-case specification
* Logical view:
* Package diagram: 100% completed
* Presentation diagram: 100% completed
* Controller diagram: 100% completed
* Data Access diagram: 100% completed
* Serializer diagram: 100% completed
* Model diagram: 100% completed
* Meeting reports

Unfinished task:

* Training: The members have comprehended 60-70% of the knowledge needed for the project but still need to learn more
* Deployment and Implementation view

Lessons:

* It is advisable to thoroughly study the Use Case Model before drawing it, to avoid wasting the time and effort of team members
* Front-end and back-end teams need to cooperate better, help each other in completing the package diagram
* Members need to manage their time, take advantage of better support tools