=========== 05/08, Sprint 4 ===============

Team members present:

* Dương Trường Bình
* Nguyễn Tuấn Thanh
* Phạm Văn Minh
* Nguyễn Thị Phương Trinh
* Trần Đức Hoàng

Finished task:

* Architecture document:
  + Section 5: Deployment: 100% completed
  + Section 6: Implementation View: 100% completed
* Revised architecture document
* UI Prototypes: 100% completed
* Meeting reports

Unfinished task:

* Review and optimize the interface for aesthetics

Lessons:

* Members need to manage their time, maximize the use of time in a period of PA
* Members need to focus on the highlights of the website and increase the accuracy in the interface design section
* Due to the numerous details in the UI, the entire team needs to push the coding progress to complete as many function as possible, combining both front-end and back-end and preparing for the test plan