=========== 06/08, Sprint 5 ===============

Team members present:

* Dương Trường Bình
* Nguyễn Tuấn Thanh
* Phạm Văn Minh
* Nguyễn Thị Phương Trinh
* Trần Đức Hoàng

Team members absent: None

Read and discuss PA5’s requirements

Task to do:

* Test plan:
  + Section 1: Introduction
  + Section 2: Target Test Items
  + Section 3: Environmental Needs
  + Section 4: Responsibilities, Staffing, and Training Needs
* Test case:
  + Play a song/ playlist
  + Upload a song/ playlist
  + Download a song/ playlist
  + Edit a song
  + Create a playlist
  + Edit playlist
  + Favorite songs /playlists
  + History songs/playlists
  + Leaderboard
  + Search songs/playlists/artist based on keyword
* Implementation (Coding)
* Meeting reports

Assigning tasks to team members

* Dương Trường Bình:
  + Test plan: Target Test Items
  + Test case:
    - Upload a song/ playlist
    - Search songs/playlists/artist based on keyword
  + Implementation Backend
* Nguyễn Tuấn Thanh:
  + Test plan: Responsibilities, Staffing, and Training Needs
  + Test case:
    - Download a song/ playlist
    - Leaderboard Backend
  + Implementation
* Phạm Văn Minh:
  + Test plan: Introduction
  + Test case:
    - Create playlist
    - Edit playlist
  + Implementation Frontend
* Nguyễn Thị Phương Trinh:
  + Test case:
    - Play a song/ playlist
    - Edit a song
    - History songs/playlists
  + Implementation Frontend
* Trần Đức Hoàng:
  + Test plan: Environmental Needs
  + Test case:
    - Favorite songs /playlists
  + Implementation Frontend
  + Meeting reports