=========== 18/08, Sprint 5 ===============

Team members present:

* Dương Trường Bình
* Nguyễn Tuấn Thanh
* Phạm Văn Minh
* Nguyễn Thị Phương Trinh
* Trần Đức Hoàng

Finished task:

* Test plan:
  + Section 1: Introduction: 100% completed
  + Section 2: Target Test Items: 100% completed
  + Section 3: Environmental Needs: 100% completed
  + Section 4: Responsibilities, Staffing, and Training Needs: 100% completed
* Test case:
  + Play a song/ playlist: 100% completed
  + Upload a song/ playlist: 100% completed
  + Download a song/ playlist: 100% completed
  + Edit a song: 100% completed
  + Create a playlist: 100% completed
  + Edit playlist: 100% completed
  + Favorite songs /playlists: 100% completed
  + History songs/playlists: 100% completed
  + Leaderboard: 100% completed
  + Search songs/playlists/artist based on keyword: 100% completed
* Meeting reports

Unfinished task:

* Implementation: still in process

Lessons:

* Members need to manage their time, maximize the use of time in a period of PA
* Members need to focus on the highlights of the website and increase the accuracy in the interface design section
* Due to the numerous details in the UI, the entire team needs to push the coding progress to complete as many function as possible, combining both front-end and back-end and preparing for the test plan
* In the test-case description, members need to pay more attention to the detailed description of the test cases