=========== 20/08, Sprint 6 ===============

Team members present:

* Dương Trường Bình
* Nguyễn Tuấn Thanh
* Phạm Văn Minh
* Nguyễn Thị Phương Trinh
* Trần Đức Hoàng

Team members absent: None

Read and discuss PA6’s requirements

Task to do:

* Test case: Fill in 2 remaining fields actual results and status
  + Play a song/ playlist
  + Upload a song
  + Edit a song
  + Create a playlist
  + Edit playlist
  + Favorite songs /playlists
  + Leaderboard
  + Search songs/playlists/artist
* Test report
* Automated testing
* Project presentation
  + Content:
    - Problem statement, product position statement (from the Vision document), users/market
    - Project management: team structure and responsibilities of team members
    - Software requirements: use-case model, non-functional requirements
    - Analysis and design: architecture and technologies used
    - Software testing: test environments, test plan, and test results
    - Demo: demo a key scenario of the software
  + Powerpoint
  + Meeting report

Assigning tasks to team members

* Dương Trường Bình:
  + Test case, test report
    - Play a song/ playlist
    - Upload a song
  + Automated testing
  + Project presentation:
    - Problem statement, product position statement (from the Vision document), users/market
  + Powerpoint
* Nguyễn Tuấn Thanh:
  + Test case, test report
    - Leaderboard
    - Search songs/playlists/artists
  + Automated testing
  + Project presentation:
    - Software requirements: use-case model, non-functional requirements
* Phạm Văn Minh:
  + Test case, test report
    - Favorite songs/playlists
  + Automated testing
  + Project presentation:
    - Software testing: test environments, test plan, and test results
* Nguyễn Thị Phương Trinh:
  + Test case, test report
    - Create playlists
    - Edit playlists
  + Automated testing
  + Project presentation:
    - Analysis and design: architecture and technologies used
* Trần Đức Hoàng:
  + Test case, test report
    - Edit a song
  + Automated testing
  + Project presentation:
    - Project management: team structure and responsibilities of team members
  + Meeting report